# Test Plan
Project Name: Web Application – Login Module
Prepared By: QA Team
Date: April 21, 2026
Version: 1.0

## 1. Objective
The objective of this test plan is to validate the functionality, usability, and security of the login module to ensure users can securely access the application.

## 2. Scope
In Scope:
- User login with valid and invalid credentials
- Password validation
- Error message verification
- Session handling
Out of Scope:
- User registration
- Third-party authentication (e.g., Google, Facebook login)

## 3. Test Approach
Testing will include:
- Functional Testing
- Negative Testing
- Regression Testing
- Smoke Testing
Testing will be primarily manual with selective automation for regression coverage.

## 4. Test Environment
- Application URL: https://test-app.example.com
- Browsers: Chrome, Firefox, Edge
- OS: Windows / macOS
- Test Data: Predefined user credentials

## 5. Test Deliverables
- Test Plan Document
- Test Cases
- Test Execution Report
- Defect Reports

## 6. Entry & Exit Criteria
Entry Criteria:
- Application build deployed
- Test environment ready
- Test data available
Exit Criteria:
- All critical test cases executed
- No high-severity defects open
- Test summary report completed

## 7. Roles & Responsibilities
Role	Responsibility
QA Engineer	Test design and execution
QA Lead	Test planning and review
Developer	Bug fixing
Product Owner	Requirement validation

## 8. Risks & Mitigation
Risk	Mitigation
Unstable environment	Use backup environment
Unclear requirements	Clarify with stakeholders
Time constraints	Prioritize critical tests

## 9. Approval
Name	Role	Signature
QA Lead	QA
Product Owner	Business